# Acceptance Criteria Evaluation

## HPAS referral pathway - Camunda 8 implementation

Business Process Modelling and Enterprise Architecture - Full Portfolio

This document records the acceptance criteria for the first release and for the revised release, the tests that were actually run, the failures that were found, and a reasoned evaluation of the outcome.

# 1. Purpose

To state what the system had to do before it could be accepted, to report what was tested and what happened, and to judge - on evidence, not assertion - whether the revised release meets its criteria. Failures and limitations are reported rather than omitted.

# 2. Acceptance criteria

## 2.1 First release

| ID | Criterion | Type |
| --- | --- | --- |
| AC-A1 | All BPMN models deploy to the Camunda cluster without errors | Functional |
| AC-A2 | A referral (P1) runs end to end through Tasklist without incidents | Functional |
| AC-A3 | Every user task shows its bound form and can be completed | Functional |
| AC-A4 | Each branch of a decision gateway leads to the outcome intended for that option | Functional |
| AC-A5 | Data entered in a form is visible to the following automated step | Functional |
| AC-A6 | The package can be deployed from the repository as received | Operational |
| AC-A7 | Every user task is restricted to the role that performs it | Non-functional |

## 2.2 Revised release (after the five review points)

Criteria AC-A1 to AC-A7 remain in force. The following were added or strengthened in response to feedback; the right-hand column shows which review point prompted the change.

| ID | Criterion | Origin |
| --- | --- | --- |
| AC-B1 | No task is reached by more than one incoming sequence flow without an explicit merging gateway | Feedback 1 |
| AC-B2 | A decision condition no longer fails when its form variable is missing or blank; the default path is taken | Feedback 2 |
| AC-B3 | Date comparisons are type-safe rather than string-based | Feedback 2 |
| AC-B4 | Form fields that need a rule carry one (required, pattern, range or length) | Feedback 3 |
| AC-B5 | Fields where a blank value is meaningful are deliberately left optional and this is documented | Feedback 3 |
| AC-B6 | Business data is persisted in a relational database (11 tables) rather than only in process variables | Feedback 4 |
| AC-B7 | Every automated step writes an audit record | Feedback 4 |
| AC-B8 | A second successful payment for the same case is refused | Feedback 4 |
| AC-B9 | Persisted data survives a restart of the application | Feedback 4 |
| AC-B10 | Every user task carries candidate groups and is invisible to other roles | Feedback 5 |
| AC-B11 | Model and form quality checks pass (structure, language, validation coverage, change safety) | Quality gate |
| AC-B12 | The i* models pass iStar 2.0 constraints and contain no isolated elements | Portfolio |
| AC-B13 | Updated instructions exist for deploying and running the system | Operational |
| AC-B14 | Results are reproducible from the repository without manual repair | Operational |

# 3. Test approach and environment

Camunda 8.10.0-alpha5 (local distribution), REST API v2 on port 8080; job workers as a Spring Boot application on port 8090.

Java 21 target; three Java projects (shared workers, P10 letter workers, P7 funding workers).

Persistence: file-based H2 2.4.240, schema created by Hibernate, 11 tables.

Model checks: a purpose-built structural checker for BPMN (dangling references, cross-process flows, XSD child order, orphan nodes, DI coverage, implicit merges) and a constraint checker generated from piStar's iStar 2.0 rules.

End-to-end checks: REST calls to start instances and complete user tasks, followed by queries against the persistence API and the database.

# 4. Test results

| ID | What was tested | Method | Result | Verdict |
| --- | --- | --- | --- | --- |
| T1 | Deploy all models and forms | REST multipart deployment | 15 process definitions and 37 form versions deployed | Pass |
| T2 | BPMN structural check | Custom checker over 9 models | All counters 0: dangling references, cross-process flows, child order, orphan nodes, missing DI, implicit merges | Pass |
| T3 | BPMN language check | Same checker (CJK column) | 0 Chinese characters in all 9 models, including full-width punctuation | Pass |
| T4 | Form validation coverage | Statistics over 37 forms | 131 fields with rules, 99 required, 19 patterns, 123 length limits, 6 number and 5 datetime fields | Pass |
| T5 | Form change safety | Comparison against the original package | Field keys, option values and component ids identical | Pass |
| T6 | Java compilation | mvn -B -o compile, three projects | exit 0 for all three | Pass |
| T7 | Referral end to end (P1) | Start instance, complete all human tasks | Instance COMPLETED, 0 incidents, 2 user tasks completed | Pass |
| T8 | Data written by workers | Query the persistence API after the run | referral, patient and process_audit rows created | Pass |
| T9 | Persistence across restart | Stop application, restart, re-query | Identical row counts and content | Pass |
| T10 | Duplicate payment prevention | Submit a second successful payment for the same case id | Second attempt refused (duplicate-blocked); payment table stayed at 1 row | Pass |
| T11 | Role-based task visibility | Query created tasks per candidate group | Each task visible only to its group; the other 10 groups returned 0 | Pass |
| T12 | Management SQL | Run all documented statements via H2 Shell | 14 of 14 statements executed | Pass |
| T13 | i* iStar 2.0 constraints | Constraint checker from piStar rules | 0 violations on both the SD and SR models | Pass |
| T14 | i* structural integrity | Island and dependency-pairing checker | 0 isolated elements, 0 unpaired dependencies | Pass |
| T15 | Decision pathways | Inspection of every exclusive gateway, plus one executed run | Each option maps to a distinct outcome; P1 executed end to end; other pathways verified by inspection only | Partial |
| T16 | Missing-variable behaviour | Inspection of the hardened conditions | Conditions are null-safe by construction; not exercised with an actual missing variable | Partial |
| T17 | Database console availability | HTTP request to the console path | 302 to the console page after adding the required Spring Boot module | Pass |
| T18 | Form field types vs worker parsing | Inspection plus targeted fix | Date parsing made tolerant; one silent fallback removed | Pass (after change) |

# 5. Identified failures and deviations

| ID | Failure | How it was found | Impact | Action taken | Residual risk |
| --- | --- | --- | --- | --- | --- |
| F1 | Two dependencies in the SR model were reversed (a role was shown depending on itself after refinement) | Constraint check | Model rejected as invalid | Directions corrected to match the SD model; checker rule added | None remaining |
| F2 | A contribution link pointed at a goal, not a quality | piStar rejected the model on load | Model could not be opened | Quality element added and the link re-targeted | None remaining |
| F3 | Isolated elements plus a missing external participant in the SR model | Structural check | Two disconnected areas and one absent actor | Four contribution links added; External Correspondence Service added with its dependency | None remaining |
| F4 | P10 letter worker parsed a form date-time value with Instant.parse; parsing failed and the code silently used the current time | Code review after form fields were retyped | The 7-day target could be judged incorrectly, with no error raised | Tolerant parsing added (Instant, then OffsetDateTime, then LocalDateTime); the shared date helper got the same fallback | Low - no regression test |
| F5 | Duplicate job types across projects (letter-dispatch, notify-pathway-coordinator, funding-validation implemented twice) | Static analysis of the worker projects | Two applications running together would compete for the same jobs | Documented; only the shared project is used for demonstration | Medium - operational constraint |
| F6 | File-based H2 store not tested for concurrent or high-volume access | Not tested | Unknown behaviour under load | Documented as a demonstration limitation | Medium for production use |
| F7 | No automated regression suite; verification is scripted and manual | Self-assessment | Repeatability depends on the scripts being run in order | Scripts kept in the repository for deployment, demonstration and checks | Medium |
| F8 | Stale build output caused contradictory behaviour during a demonstration (an obsolete default value appeared in the database) | Observed during demonstration | Data did not match the current source | Clean rebuild; build output excluded from the repository package | Low |

# 6. Verdict against the revised criteria

| Criterion | Verdict | Basis |
| --- | --- | --- |
| AC-B1 | Met | T2: implicit merges 0 across all models |
| AC-B2 | Met (inspection) | All decision conditions guard the form object before reading it |
| AC-B3 | Met (inspection) | Two-week test uses date() comparison on both sides |
| AC-B4 | Met | T4: 131 validated fields |
| AC-B5 | Met | T5 plus design note in the change record |
| AC-B6 | Met | T8: 11 tables populated |
| AC-B7 | Met | T8, T12: process_audit written by every worker |
| AC-B8 | Met | T10 |
| AC-B9 | Met | T9 |
| AC-B10 | Met | T11: tasks visible only to their group |
| AC-B11 | Met | T2, T3, T4, T5 |
| AC-B12 | Met | T13, T14 |
| AC-B13 | Met | Deployment and demonstration scripts plus updated README |
| AC-B14 | Partly met | Scripts reproduce deployment and demonstration; the full check sequence is manual (F7) |

# 7. Reasoned evaluation

Of the 21 acceptance criteria, 19 are met and 2 are partly met. Every functional criterion that could be executed was executed, and the results are reproducible from the repository scripts. The two partial results are honest limitations rather than open defects: the decision pathways other than P1 were verified by inspecting the models and their conditions instead of running every option, and end-to-end reproducibility depends on a manual check sequence.

The failures found during the work (F1-F4, F8) were all defects in the group's own models or code, and all were corrected and re-tested. The two that remain open (F5, F6) are architectural and environmental: a duplicated worker implementation across projects, and a demonstration-grade database. Neither prevents the system from meeting its functional criteria, but both would have to be resolved before any production use. Reporting them is preferable to leaving them to be discovered.

The most useful outcome of this evaluation is not the pass rate but the evidence chain: each criterion can be followed to a test, and each test to a command, a file or a query that anyone can re-run.